# SiteSense — Data Center Impact Explorer: Build Plan

Oct 3, 2026 · @Sina

## Concept & pitch

Drop a data center anywhere on the map, set its size, and see who wins and who pays: power, carbon, water, jobs, taxes, hazards and the people nearby. Then ask an AI analyst about it, and let it suggest a better site.

- One-liner: "Data centers are being sited faster than communities can evaluate them. SiteSense turns 15+ public geospatial datasets into a 10-second impact report for any parcel, and points to where the impact would be lower."

- Personas: a county commissioner reviewing a rezoning request; a resident who just heard a 300 MW campus is coming; a developer screening sites.

- Why it fits the CGA track: the prompt asks for a tool that "helps determine where to take action." Our action is the Better Site finder and a ranked list of mitigations (closed-loop cooling, on-site solar, setback distance), not just a heat map.

- Why it scores on the general rubric: Track = siting is a live NC issue; Technology = multi-layer spatial joins + radar-derived ground stability + a siting model trained on our A100s + a Gemini analyst whose tool calls move the map; Design = one click, plain-language cards; Execution = precomputed grid keeps the live demo instant.

- Name is a placeholder. Pick one in the first 10 minutes so the domain, repo and DevPost match.

## Scope decisions

Go deep on North Carolina, run coarse anywhere in the US, and say so on screen. "Anywhere on Earth" is not doable well in 22 hours; a polished NC demo beats a shaky global one, and NC is the judges' home turf.

Tier 1 — North Carolina (full detail): every dataset below, precomputed on a hex grid, plus NC OneMap layers. The demo runs here.

Tier 2 — rest of the US (live lookups only): grid carbon, Census, flood zone, hazard index, water stress. Cards that lack data show "not available outside NC" instead of a fake number.

What the user sets when they drop a pin:

| Input | Options | Default |
| --- | --- | --- |
| IT load | 20 / 50 / 100 / 300 / 1000 MW (slider) | 100 MW |
| Cooling | Evaporative, Air (dry), Closed-loop liquid | Evaporative |
| Power source | Grid, Grid + on-site solar, On-site gas turbines | Grid |
| Workload | AI training (high utilization), Mixed cloud | AI training |

Not building: user accounts, a real hydrology or power-flow simulation, parcel ownership, global coverage, mobile app. Sketch any of these on the "future work" slide instead.

## Architecture

A static Leaflet site talks to one FastAPI service; the service reads a precomputed hex grid, makes a few live lookups, and forwards context to the Gemini API.

system architecture · 6 components

The highlighted grid is what keeps the live demo instant: every slow raster join happens tonight, not at the judging table.

- Frontend: plain HTML/JS + Leaflet (or Vite + vanilla/React if the undergrad prefers). Chart.js for small charts. Hosted on GitHub Pages or Vercel; register a GoDaddy domain.

- Backend: Python 3.11, FastAPI, GeoPandas, Shapely, h3, DuckDB, rasterio/rioxarray, httpx. Hosted on Render or Railway, or a teammate's laptop. The A100 server is offline-only: ETL and training.

- Grid: H3 resolution 7 (about 5 km² per hex, roughly 27,000 hexes over NC). Each hex carries every feature in the Datasets table plus the trained pressure score. A pin snaps to its hex, then live lookups refine the exact point.

- Exposure: the backend needs a public HTTPS URL (Render/Railway give one; a laptop needs Cloudflare Tunnel or ngrok). Set CORS to the frontend domain. Copy the finished grid Parquet off the GPU server so the demo never touches it.

- Contract first: both people build against the JSON in the API contract section. Frontend uses a mock JSON file until the real endpoint is up.

## Datasets

P0 rows make the demo work; P1 rows make it complete; P2 only if time allows. B = backend owns the ETL, F = frontend adds it as a map overlay straight from the provider's tile service.

| Dataset | What it measures | How we use it | Owner | Priority |
| --- | --- | --- | --- | --- |
| EPA eGRID | CO₂ lb/MWh and fuel mix by grid subregion | Annual carbon of the site; "how clean is this grid" | B | P0 |
| EIA-860 + EIA state prices | Power plants, capacity, fuel; retail price by state | Nearby generation, electricity cost, ratepayer impact | B | P0 |
| OSM power lines + substations (Overpass) | Transmission lines and substations with voltage tags | Distance to nearest ≥115 kV line / substation = grid hookup cost | B (F overlay) | P0 |
| HIFLD transmission lines mirror | Same, more complete; HIFLD Open itself was taken down | Fallback/cross-check for OSM | B | P1 |
| WRI Aqueduct | Baseline water stress (0–5) by watershed | Water card: cooling draw vs. local stress | B | P0 |
| US Drought Monitor | Current drought category | Water card context; live map overlay | F | P1 |
| NOAA Climate Normals | Temperature, cooling degree days | Adjusts PUE and cooling water | B | P1 |
| FEMA NFHL | 100/500-yr flood zones | Point-in-zone check; overlay | B + F | P0 |
| FEMA National Risk Index | Tract-level risk for 18 hazards, social vulnerability, resilience | Hazard card (hurricane, heat, flood, tornado) | B | P0 |
| OPERA DISP-S1 | InSAR ground displacement, 30 m, North America, 2016 on | Ground stability / subsidence score | B | P1 |
| NISAR L2 GCOV | L-band radar backscatter (HH, HV); provisional data from June 17, 2026 | Radar view of demo area: HV = canopy/biomass to be cleared, low HH = wet ground | B (F overlay) | P1 |
| NLCD | Land cover, 30 m | Acres of forest/farm/wetland converted | B | P0 |
| National Wetlands Inventory + PAD-US | Wetlands; protected lands | Hard flags: "site is in a wetland / protected area" | B | P1 |
| USGS 3DEP | Elevation, slope | Grading difficulty; low-lying flag | B | P2 |
| Census ACS | Population, income, poverty, age by tract | People within 1/3/5 km; who bears the impact | B | P0 |
| CDC/ATSDR Social Vulnerability Index | Tract vulnerability percentile | Equity flag (replaces EJScreen, which EPA removed in Feb 2025) | B | P0 |
| BLS QCEW + LAUS | County jobs, wages; unemployment rate | Jobs card: new jobs vs. local labor force | B | P0 |
| NC county property tax rates (NC Dept. of Revenue) | Rate per $100 of value | Tax revenue estimate | B | P1 |
| OSM schools, hospitals, homes (Overpass) | Sensitive sites and buildings | Noise/diesel exposure within 1 km | B | P0 |
| EPA Green Book | Ozone/PM nonattainment areas | Flag for backup diesel generator permits | B | P2 |
| FCC Broadband Map | Fiber availability | Connectivity score for siting | B | P2 |
| OSM telecom=data_center | Existing data centers | Training labels for the siting model (US-wide) + overlay | B + F | P0 |
| NC OneMap | NC parcels, zoning, hydrography | Optional NC detail layers | F | P2 |

NISAR reality check: provisional GCOV, GSLC and RSLC products are on ASF; a ready-made interferogram (GUNW) product is not listed yet, so use OPERA DISP-S1 for subsidence and NISAR GCOV for the radar story. Files are large HDF5; make the Earthdata login and start one demo-area download in the first hour.

## Impact model

Keep it transparent: simple formulas, every constant in one assumptions.yaml, every number in the UI traceable to a dataset. Judges trust a clear model more than a black box.

Energy and carbon

E_{\text{yr}}\,[\text{MWh}] = P_{IT} \times \text{PUE} \times U \times 8760

\text{CO}_2\,[\text{t/yr}] = \frac{E_{\text{yr}} \times r_{\text{eGRID}}\,[\text{lb/MWh}]}{2204.6}

Show it as "powers the equivalent of N homes" (N = E × 1000 / 10,500 kWh) and "adds X% to the county's electricity use."

Water

W_{\text{yr}}\,[\text{L}] = E_{\text{yr}} \times 1000 \times (\text{WUE}_{\text{site}} + \text{EWIF}_{\text{grid}})

Split on-site (cooling) from off-site (power plants). Multiply the on-site share by the Aqueduct stress level to get a "water pressure" score, and translate to households' daily water use.

Economy: construction jobs, permanent jobs, annual property tax = capex × taxable share × county rate / 100, and the annual power bill = E × state industrial price. Compare jobs to the county's unemployed count and tax to the county's levy so the numbers mean something locally.

Hazards and ground: FEMA flood zone (in/out), NRI scores per hazard, OPERA subsidence rate (mm/yr), wetland/protected flags.

Community: population within 1, 3 and 5 km; SVI percentile; schools, hospitals and homes within 1 km (noise and generator exhaust); land converted by NLCD class.

Two scores, not one. Normalize each metric to its percentile across all NC hexes, then combine:

- Site Suitability (0–100) — the developer's view: grid access, water availability, low hazard, flat land, fiber.

- Community Burden (0–100) — the residents' view: water pressure, carbon, people and vulnerable groups nearby, land converted; minus benefits (jobs vs. unemployment, tax vs. levy).

Plot the site on a suitability × burden quadrant. The goal is high suitability, low burden.

Better Site finder (the "where to take action" feature): search hexes within 50 km, drop any with a hard flag (flood zone, wetland, protected land), rank by suitability − burden, return the top 3 with deltas ("−38% water pressure, 2,100 fewer residents within 3 km"). Mitigation toggles recompute the same site with closed-loop cooling, solar, or a larger setback and show the change.

Siting Pressure model (trained on the A100s): predicts where developers are likely to build next, so a county can prepare before a proposal lands. This is the second "where to take action" answer.

- Labels: hexes containing an existing US data center (OSM telecom=data_center) = positive; a random sample of other hexes = unlabeled background.

- Features: the nationally available hex features: distance to ≥230 kV lines and substations, grid carbon and price, water stress, NRI hazards, population density, land cover, flood share, fiber.

- Model: GPU XGBoost or LightGBM as the main model, a small PyTorch MLP to compare. Treat it as positive-unlabeled learning and present the output as a relative "pressure" score, not a probability.

- Validation: spatial cross-validation (hold out whole states) so neighbors don't leak; put the AUC on a slide. CGA judges will look for this.

- Outputs: a pressure score per NC hex for a heat-map layer, plus the top 3 SHAP drivers per hex that Gemini can explain ("high pressure here mainly because of the 500 kV line 2 km away").

- Where the GPUs earn their keep: building the US-wide feature grid (raster zonal stats, NISAR HDF5 processing) and hyperparameter sweeps. The model itself trains in minutes.

- Stretch only: a U-Net for water/wet-ground mapping trained on a labeled SAR flood dataset, applied to NISAR scenes. Expect domain shift between sensors.

Starting assumptions (approximate, from industry reports; verify and cite in the README before the demo):

| Parameter | Evaporative | Air (dry) | Closed-loop liquid |
| --- | --- | --- | --- |
| PUE | 1.2 | 1.4 | 1.15 |
| On-site WUE (L/kWh) | 1.8 | 0.2 | 0.1 |

| Parameter | Starting value |
| --- | --- |
| Utilization U | 0.8 AI training, 0.6 mixed cloud |
| Off-site water EWIF (L/kWh) | ~4.5 US average; replace with a regional figure if found |
| Average home electricity | ~10,500 kWh/yr (EIA) |
| Land | ~0.75 acre per MW |
| Capex | ~$10M per MW |
| Construction jobs (peak) | ~10 per MW |
| Permanent jobs | ~0.5 per MW |
| On-site gas turbines | ~900 lb CO₂/MWh instead of eGRID |

## API contract

Agree on this in the first 30 minutes and don't change field names after 3 PM. The backend commits mock/analyze.json with this exact shape first so the frontend is never blocked.

| Endpoint | Purpose | Returns |
| --- | --- | --- |
| POST /api/analyze | Full impact report for one pin + config | Report JSON (below) |
| POST /api/suggest | Top 3 better sites within a radius | List of {lat, lon, hex_id, scores, deltas, reason} |
| GET /api/layers/{name} | Precomputed GeoJSON layers: suitability, burden, subsidence, water_stress, pressure | GeoJSON FeatureCollection of hexes |
| POST /api/chat | Chat with the analyst; streams tokens | Server-sent events: token, tool_call, done |
| GET /api/health | Demo-day sanity check | {ok, llm_ok, grid_rows} |

Request (/api/analyze, /api/suggest add radius_km):

{ "lat": 35.7796, "lon": -78.6382, "mw": 100,
  "cooling": "evaporative", "power": "grid", "workload": "ai" }

Report (values are placeholders showing the shape only):

{
  "site": { "lat": 35.7796, "lon": -78.6382, "hex_id": "872af...", "county": "Wake", "state": "NC", "tier": 1 },
  "scores": { "suitability": 0, "burden": 0, "quadrant": "good|tradeoff|poor|avoid", "pressure": 0, "pressure_drivers": ["near_230kv_line"] },
  "energy":   { "annual_mwh": 0, "homes_equiv": 0, "county_share_pct": 0, "grid_region": "SRVC", "annual_cost_usd": 0, "nearest_substation_km": 0 },
  "carbon":   { "tons_co2_yr": 0, "cars_equiv": 0, "grid_lb_per_mwh": 0 },
  "water":    { "onsite_m3_yr": 0, "offsite_m3_yr": 0, "households_equiv": 0, "aqueduct_stress": 0, "drought": "D0" },
  "economy":  { "construction_jobs": 0, "permanent_jobs": 0, "county_unemployed": 0, "property_tax_usd_yr": 0, "county_levy_share_pct": 0 },
  "hazards":  { "fema_zone": "X", "nri": { "hurricane": 0, "heat": 0, "riverine_flood": 0, "tornado": 0 }, "subsidence_mm_yr": 0 },
  "community":{ "pop_1km": 0, "pop_3km": 0, "pop_5km": 0, "svi_pct": 0, "schools_1km": [], "hospitals_1km": [], "homes_1km": 0 },
  "land":     { "acres": 0, "converted": { "forest": 0, "cropland": 0, "wetland": 0, "developed": 0 }, "flags": ["in_wetland"] },
  "mitigations": [ { "name": "closed_loop_cooling", "delta": { "water.onsite_m3_yr": -0.0 } } ],
  "sources": [ { "key": "egrid", "name": "EPA eGRID", "url": "https://www.epa.gov/egrid" } ],
  "missing": [ "subsidence_mm_yr" ]
}

Chat request: { "messages": [...], "report": <the report JSON>, "config": <request JSON> }. A tool_call event carries { "name": "move_site", "args": { "lat": ..., "lon": ..., "mw": ... } }; the frontend moves the pin, calls /api/analyze, and posts the new report back.

## LLM plan

The chat runs on the Gemini API. The A100s are offline-only: heavy preprocessing and training the siting pressure model (see Impact model), so nothing at demo time depends on the GPU server. Function calling is still the "wow" moment: "try it 20 km east with closed-loop cooling" and the map updates.

Serving

- Model: the current Flash model on the Gemini models page (gemini-3.8-flash as of today), with Flash-Lite as the fallback. Keep the model ID in config so a swap is one line.

- SDK: pip install google-genai. The key lives in the backend env var GEMINI_API_KEY, never in the browser.

- Streaming: the backend calls client.models.generate_content_stream(...) with system_instruction and tools in the config, and forwards chunks to the browser over SSE.

- Function calling: declare each tool below; when Gemini returns a function call, the backend runs it, sends the result back, and streams the final answer.

- Rate limits: cache answers for the 3 demo sites and keep the second teammate's key as a backup.

Grounding (system prompt)

- Role: neutral siting analyst explaining trade-offs to a non-expert, in plain language, under 150 words unless asked for more.

- Context injected every turn: the current report JSON, the user's config, the assumptions table, and the source list.

- Rules: use only numbers from the report; name the dataset when quoting a number; say "not available" for anything in missing; always give both benefits and costs; end with one concrete mitigation or a better-site suggestion.

Tools the model can call

| Tool | Args | Backend action |
| --- | --- | --- |
| geocode | place | Nominatim (OSM) lookup, 1 request/second |
| move_site | lat, lon | Re-run analyze; frontend moves the pin |
| set_config | mw, cooling, power | Re-run analyze with new settings |
| find_better_sites | radius_km | Call /api/suggest; frontend drops 3 ghost pins |
| compare | site_a, site_b | Return both reports side by side |

Starter chips in the chat box: "Is this good for my town?" · "What happens to our water?" · "How many local jobs, really?" · "Where would be better?"

## Frontend tasks (undergrad)

Owns everything the judges see and touch, plus the pitch materials. Builds against mock/analyze.json until the real API is live.

M1 — skeleton (by 3 PM Sat)

- ☐ Repo scaffold, GitHub Pages/Vercel deploy working on an empty page

- ☐ Full-screen Leaflet map, dark basemap (CARTO Dark Matter), centered on NC

- ☐ Click to drop a draggable data-center pin; sidebar config: MW slider, cooling, power, workload

- ☐ api.js wrapper with one BASE_URL switch between mock and live

- ☐ Report sidebar with tabs: Overview · Energy & Carbon · Water · Jobs & Taxes · Hazards · Community

M2 — real data + chat (by 7:30 PM Sat)

- ☐ Overview: two score gauges + suitability × burden quadrant with the site dot

- ☐ Cards with plain-language comparisons ("= 74,000 homes", "= 3% of county water") and a source link on every card

- ☐ Buffer rings at 1/3/5 km; markers for schools and hospitals inside 1 km

- ☐ Chat panel: streaming SSE text, starter chips, "thinking" state, error retry

- ☐ Handle tool_call events: move the pin, update config, re-fetch report

M3 — wow features (by midnight)

- ☐ Layer switcher: suitability, burden and siting-pressure hex heat maps (/api/layers), FEMA flood zones, transmission lines, drought, existing data centers, NISAR radar view

- ☐ "Find a better site" button: 3 ghost pins with delta badges; click one to compare side by side

- ☐ Mitigation toggles that re-run analyze and animate the changed numbers

- ☐ Loading skeletons, empty states, "not available outside NC" badges

M4 — polish + pitch (Sun 9–10:30 AM)

- ☐ Landing overlay: one sentence + "Drop a data center" button; guided first-run tooltip

- ☐ Accessibility: keyboard focus, color-blind-safe palette, readable contrast

- ☐ 2-minute demo video, DevPost screenshots, 4-slide pitch deck

- ☐ Optional: ElevenLabs "read this report aloud" button

## Backend tasks (grad)

Owns data, the impact model, the API and the LLM. First job is to unblock the frontend with the mock file; second is to start the slow downloads.

M1 — unblock + kick off downloads (by 3 PM Sat)

- ☐ Commit mock/analyze.json matching the API contract (first 30 min)

- ☐ Start downloads in the background: NLCD NC clip, OPERA DISP-S1 frames over the Triangle, one NISAR GCOV scene over the demo county (needs an Earthdata login)

- ☐ Get a Gemini API key (one per teammate as backup); confirm a function-call round-trip with the google-genai SDK

- ☐ FastAPI skeleton with /health, /analyze returning mock; deployed to Render/Railway (or laptop + Cloudflare Tunnel), URL shared with frontend; CORS set

M2 — real numbers + chat (by 7:30 PM Sat)

- ☐ Build the NC H3 res-7 grid; join P0 tables: eGRID subregion, Aqueduct stress, NRI tract scores, ACS tract population/income, SVI, QCEW/LAUS county jobs, NLCD class shares

- ☐ Overpass pulls for NC: power lines, substations, schools, hospitals; cache to GeoParquet

- ☐ impact.py with all formulas reading assumptions.yaml; unit-test against one hand-calculated site

- ☐ Live point lookups: FEMA NFHL flood zone, exact distances to substation/line and sensitive sites

- ☐ /api/chat with system prompt, report injection, SSE streaming, tool executor (move_site, set_config, geocode)

M3 — action features (by midnight, can run remote)

- ☐ Percentile normalization over all NC hexes; suitability and burden scores

- ☐ /api/suggest (radius search, hard-flag filter, top 3 with deltas) + find_better_sites tool

- ☐ /api/layers/* GeoJSON (simplify to keep each under ~5 MB)

- ☐ P1 joins: OPERA subsidence rate per hex, wetlands/PAD-US flags, NOAA cooling degree days into PUE

- ☐ NISAR GCOV: convert HH/HV to dB, clip to the demo county, export a colorized PNG/COG overlay with bounds for Leaflet

- ☐ On the A100 server: build the US-wide training grid, train the siting pressure model with spatial CV, write scores + top drivers into the NC grid

M4 — harden (Sun 9–10:30 AM)

- ☐ Cache reports for the 3 demo sites so the pitch never waits

- ☐ README: setup, data sources with links, assumptions, AI-usage citation (required by the rules)

- ☐ Freeze the server; no restarts after 10:30 AM

## Timeline & milestones

Feature-freeze at 10:30 AM Sunday; everything after that is rehearsal. Each milestone ends with a 10-minute sync where both people run the app end to end.

build timeline · 4 phases, 3 deadlines

Judging starts 12:30 PM Sunday at your table; closing ceremony at 3 PM.

- 12:30–1:00 PM Sat (together): pick the name, agree on the API contract, create the repo, register on DevPost, choose the 3 demo sites.

- Sync points: 3 PM, 5:30 PM, 7:15 PM (before leaving), 11 PM online, 9 AM Sunday.

- Cut rule: if a P1 item isn't working by its milestone, drop it and polish what works. A smaller app that never breaks beats a bigger one that stalls on stage.

## Opt-ins, demo, risks, submission

Opt-in challenges (opting in costs nothing; only build the cheap ones):

- GoDaddy domain — 10 minutes with promo code MLHWH2697. Do it.

- ElevenLabs — "read my report aloud" button, ~45 minutes. Worth it if M3 is done.

- Gemini API — the analyst chat runs on it now, so opt in and show function calling moving the map in the video.

- Data Streaming Challenge — written for the Applied AI tracks; ask an organizer before counting on it.

3-minute demo script

- Hook (20 s): "NC is one of the hottest data center markets, and counties often decide on rezonings with little independent analysis. SiteSense gives anyone that analysis in 10 seconds."

- Drop a pin (40 s): a 300 MW evaporative campus at demo site 1. Walk the cards: homes-equivalent power, water vs. Aqueduct stress, 1 km schools, jobs vs. unemployed.

- The science (30 s): show the pressure map ("our model, trained on A100s, predicts where the next data centers will land"), then toggle subsidence and the NISAR radar view: "radar sees ground movement and canopy that optical images miss."

- Ask the AI (40 s): "Is this good for my town?" then "Try closed-loop cooling and find a better site within 40 km." The pin moves on its own.

- Action (30 s): the better site cuts water pressure and residents nearby; show the quadrant shift.

- Close (20 s): "Every number links to its public source. Built on 15+ datasets, a siting model we trained, and Gemini."

Risks and fallbacks

| Risk | Fallback |
| --- | --- |
| Venue Wi-Fi or tunnel dies | Phone hotspot; frontend switches to cached reports for the 3 demo sites |
| Gemini rate limit or outage | Back off and retry on Flash-Lite; cached answers for the 3 demo sites; pre-recorded chat clip in the video |
| NISAR download or parsing eats hours | Ship OPERA subsidence only; show one NISAR quick-look image |
| Overpass rate limits | Pull NC once tonight and cache; never query live during the demo |
| Raster joins too slow | Sample raster at hex centroids instead of zonal stats |
| Numbers look wrong to a judge | Assumptions panel in the UI; every card shows its formula and source |

Submission checklist

- ☐ Team + track set on DevPost and the portal by 11:59 PM Sat (mandatory)

- ☐ Public GitHub repo; README with setup, data sources, assumptions, and AI-usage citation

- ☐ DevPost: description, 2-minute video, screenshots, live link, opted-in challenges, by 11:00 AM Sun

- ☐ Laptop charged, demo tab open on demo site 1, hotspot ready, at the table by 12:30 PM

Sources checked for this plan: NISAR data availability (ASF) · OPERA DISP-S1 release (NASA Earthdata) · HIFLD Open transmission lines mirror · EPA removes EJScreen (EDGI) · Gemini API models